**Task 5: Sprint Plan**

**Sprint Plan:**

**Task 1: Multi-Language Support**  
• Design Japanese language interface (2 days)  
• Design Italian language interface (2 days)  
• Design German language interface (2 days)  
• Design Portuguese language interface (2 days)  
• Design Chinese language interface (2 days)  
• Design Korean language interface (2 days)

**Task 2: Multi-Currency Support**• Integrate South Korean Won conversion API (1 day)  
• Integrate Indian Rupee conversion API (1 day)  
• Integrate Brazilian Real conversion API (1 day)  
• Integrate Mexican Peso conversion API (1 day)  
• Integrate South African Rand conversion API (1 day)  
• Integrate Russian Ruble conversion API (1 day)  
• Integrate Chinese Yuan conversion API (1 day)  
• Integrate Japanese Yen conversion API (1 day)

**Other Supporting Tasks:**• Test all language interfaces for accuracy and UI/UX consistency (3 days)  
• Test all currency conversions and ensure checkout compatibility (2 days)  
• Conduct sprint review and retrospective (1 day)